## Slide 1
VOC Summarization
An AI tool designed to summarize and query video content from a Voice of Customer
Project Update : 16 Apr 2024
W1
Created resource in Azure portal for production
Data injection.
Application set up in Production
Quality assurance and testing
Upcoming Milestones
Build MLOps pipeline to refresh data automatically
Scalability and Performance.
Overall Project Status
Production setup for VOC is completed.
4th Apr to 7th Apr
8th Apr to 12th Apr
15th Apr to 19th Apr
W2
W3
22nd Apr to 27th Apr
Build MLOps pipeline to refresh data automatically
Scalability and Performance
29th Apr to 3rd May
Non-Verbal Queue Detection
Complex query capability
W6
6 May to 10 May
Usage Tracking Analysis
GDPR Compliance and Data Privacy
System Documentation and User Support
W7
13 May to 17 May
Status | Completed | On Track | To be Done
Percentage Complete –(XX%)
Features | Complete%
Current Week
Set up Productionization
Quality assurance and testing
Blockers/Risks/Call Outs
W8
20th May to 24th May
Testing Support
Prod Launch
W4
W5